

TEST PLAN FOR THE SECOND SPRINT

Sudo Bug Squashers

**Test Planning**

**Objectives**

* Finish Tasks of the First Sprint.
* Verify that the navigation functionality works correctly on Tablet and Desktop pages.
* Ensure Home page responsivness and adherence to Figma design on Tablet and Desktop pages.
* Ensure Pricing page responsivness and adherence to Figma design on Tablet and Desktop pages.
* Ensure About page responsivness and adherence to Figma design on Mobile, Tablet and Desktop pages.
* Ensure Contact page responsivness and adherence to Figma design on Mobile, Tablet and Desktop pages.
* Verify that the Footer functionality works correctly on Tablet and Desktop pages.

**Scope**

* Inclusions:
  + Tablet and Desktop Navigation
  + Tablet and Desktop Home Page
  + Tablet and Desktop Pricing Page
  + Mobile, Tablet and Desktop About Page
  + Mobile, Tablet and Desktop Contact Page
  + Tablet and Desktop Footer

**Test Strategy**

* Test Levels:
  + Accepting Testing
  + Accessibility Testing
* Test Types:
  + Black-box Testing
* Testing Techniques:
  + Equivalence Partitioning
  + Exploratory Testing
* Test Environments:
  + Web browsers: Chrome, Firefox, Edge, Opera

**Test Schedule**

* Tablet and Desktop Navigation Testing: Hour 4
* Tablet and Desktop Home Page Testing: Hour 6
* Tablet and Desktop Pricing Page Testing: Hour 6
* Mobile, Tablet and Desktop About Page Testing: Hour 8
* Tablet and Desktop Contact Page Testing: Hour 8
* Tablet and Desktop Footer Testing: Hour 4
* Mobile, Tablet and Desktop Test Report: Hour 4

**Resource Allocation**

* Human Resources:
  + QA Team: Aistė, Kristina, Agnius, Pavel.

**Risk Assessment**

* Identified Risks:
  + Delays in development may impact testing schedule.

**Communication and Reporting**

* Stakeholder Communication:
  + Weekly Sprint results presentation.
* Reporting:
  + Test results and issues will be documented in test reports located in the "reports" directory.

**Review and Approval**

* This test plan has been reviewed and approved by:
  + Project Manager Name - Rita
  + Development Team Lead Name - Andžej

**Change Management**

* Any proposed changes to this test plan should be submitted as issues in this project's issue tracker.

**Documentation**

* All testing documentation can be found in the "docs" directory.

**Exit Criteria**

* Testing will be considered complete when:
  + Critical defects are resolved.